FUTURE LINK CONSULTANTS

A way to career abroad

Offers, Discounts & Counsellor Wallet Module

DOCUMENT 8 OF 5 MIGRATION & ROLLOUT PLAN

Migrate live data, flag features, pilot safely

Stack: React 18 + Vite + TypeScript + Supabase (PostgreSQL)

Version 1.0  •  Confidential  •  Verified against the current codebase

Amber boxes flag inferences not verifiable from the provided code.

# Table of Contents

# 1. Purpose

The system is already live: there are existing offers, counsellor wallets (some at ₹0), and an active campaign. This plan covers how to introduce the new schema and behaviour without disrupting current operations — what to migrate vs grandfather, which features to flag off initially, backward compatibility, rollback, and a pilot-before-all-branches rollout.

Guiding rule Add, don't disrupt. Every change is additive or behind a flag until verified on a pilot branch. Existing screens (Offers Admin, Give Discount, Wallet Top-ups, Period Close) must keep working at every step.

# 2. Existing Data — Migrate vs Grandfather

| Existing data | Action | Notes |
| --- | --- | --- |
| Current offers | Grandfather + backfill | Default new columns; keep is_active working |
| discount_wallets (incl. ₹0) | Keep as-is | New sizing applies from next period close |
| wallet_allocations / wallet_ledger | Keep | History preserved; no reprocessing |
| incentive_targets / incentive_runs | Reuse | Feed achievement % going forward |
| Active campaign (Summer Bonus etc.) | Do not interrupt | Let it run on current logic; migrate at its period boundary |
| upi_promotions | Keep | Source for university-funded mapping |

## 2.1 Backfill defaults for existing offers

-- Run AFTER adding the new columns (Sprint 1 migration) UPDATE public.offers SET status = CASE WHEN is_active THEN 'active' ELSE 'archived' END, funding_source = 'future_link', -- safest default; FL assumed to pay version = 1 WHERE status IS NULL;

⚠ INFERENCE / TO CONFIRM: Defaulting all existing offers to funding_source='future_link' assumes Future Link funded them. If any current offers were university/joint funded, Finance must reclassify those rows before wallet deduction goes live, or counsellor wallets could be wrongly charged historically. (Historic allocations are not reprocessed, but new redemptions on old offers would use the default.)

# 3. Feature Flags

New behaviour is gated so it can be enabled per environment/branch and rolled back instantly.

| Flag | Controls | Initial state |
| --- | --- | --- |
| offers_lifecycle | Status workflow & widgets | ON (additive, safe) |
| wallet_sizing | Auto base×multiplier sizing | OFF until pilot |
| wallet_unlock_gating | Block spend beyond unlocked | OFF until Sprint 3 verified |
| funding_aware_deduction | University/Joint no-deduct logic | OFF until funding data clean |
| strategic_wallet_enforcement | Ring-fence scope tags | OFF until pilot |
| promotion_requests | Field request workflow | ON when shipped |
| ai_suggestions | On-screen suggestions | OFF until catalogue ready |
| ai_auto_send | Safe auto-send (L2) | OFF until L1 trusted |

Why gate unlock gating Turning on unlock gating changes what counsellors can spend TODAY. If switched on globally before pilot, a counsellor mid-period could suddenly be blocked. Enable per pilot branch, observe a full period, then expand.

# 4. Backward Compatibility

- `is_active` kept in sync with `status` via trigger so OffersAdmin and PortalOffers keep functioning until they migrate to status.

- Existing Give Discount path preserved — fn_apply_offer_discount wraps the current allocation insert + trigger; with wallet_unlock_gating OFF it behaves exactly as today.

- Default `funding_source='future_link'` so any code not yet funding-aware behaves as before (full deduction).

- No reprocessing of historical allocations / ledger — new logic applies forward only.

- `credit_wallet` untouched — strictly separate from discount_wallets.

# 5. Migration Sequence

Each migration is reversible and timestamped to match the existing 251. Order matters.

| # | Migration | Reversible? |
| --- | --- | --- |
| M1 | Add offers lifecycle/funding columns + is_active sync trigger | Yes |
| M2 | Backfill existing offers (status, funding_source) | Data-only; re-runnable |
| M3 | offer_status_history, offer_versions + RLS | Yes |
| M4 | discount_wallets sizing columns + multiplier_bands + unlock_rules | Yes |
| M5 | fn_size_wallet, fn_unlocked_wallet, fn_apply_offer_discount (wrap) | Yes (drop fns) |
| M6 | promotion_requests, approved_offer_types, promotion_calendar + RLS | Yes |
| M7 | offer_influence, ai_offer_suggestions + RLS | Yes |
| M8 | counselor_performance_scores / score view + business_rules_config | Yes |

⚠ INFERENCE / TO CONFIRM: After each migration, regenerate src/integrations/supabase/types.ts and run the build. A migration that changes a column read by a live page must ship together with the page update or the is_active sync trigger.

# 6. Rollback Strategy

- Flags first: most issues are resolved by switching a feature flag OFF — no migration rollback needed.

- Reversible migrations: each migration has a down-path (drop column/table/function). New columns are nullable/defaulted so dropping is clean.

- Data safety: backfill (M2) is idempotent and only sets NULL fields, so re-running or reverting does not corrupt data.

- Functions wrap, not replace: dropping fn_apply_offer_discount reverts to the existing direct-insert + trigger path.

⚠ INFERENCE / TO CONFIRM: wallet_ledger and wallet_allocations are financial history — never roll back by deleting rows. Rollback means disabling new write paths, not removing recorded movements.

# 7. Pilot Rollout

Prove the wallet behaviour on one branch for a full period before all-branch rollout.

- Select a pilot branch with an engaged manager and a manageable counsellor count.

- Enable flags incrementally on the pilot: lifecycle → sizing → unlock gating → funding-aware → strategic.

- Run one full monthly cycle: allocate → give discounts → achieve → unlock → period close → next-period sizing.

- Reconcile: wallet ledger vs invoices vs incentive runs; confirm no double-counting and floor price held.

- UAT sign-off (Sprint Plan §6) on pilot data.

- Expand branch by branch, watching the same reconciliation each time.

# 8. Cron / Job Schedule

Scheduled jobs that keep the module current (reuse existing tick functions where possible).

| Job | Frequency | Function |
| --- | --- | --- |
| Offer expiry / lifecycle tick | Daily | offers-lifecycle-tick (extend) |
| Birthday auto-offers | Daily | offers-lifecycle-tick |
| Achievement refresh | On payment + nightly | reads incentive_runs |
| Period funding (auto-fund) | Period start | fn_autofund_wallets |
| Period close | Period end + grace | fn_close_due_wallets |
| Reminders / digests | Per existing schedule | notifications-*-tick |

# 9. Pre-Launch Checklist

| Item | Owner | Done? |
| --- | --- | --- |
| Business Rules sheet signed (all values) | Finance/Ops | ☐ |
| Code dictionary completed from live DB | Tech | ☐ |
| Existing offers reclassified for funding | Finance | ☐ |
| RLS verified for counsellor (own wallet only) | Tech | ☐ |
| Safety rules (R1 etc.) reconciled | Tech lead | ☐ |
| Pilot branch selected | Ops | ☐ |
| Feature flags configured | Tech | ☐ |
| Types regenerated; build green | Tech | ☐ |
| UAT scenarios passed on pilot | QA | ☐ |

# 10. Summary

Because the foundation is live, the safest path is additive migrations behind feature flags, with is_active/status kept in sync, funding defaulted conservatively, financial history never deleted, and a single pilot branch running a full period before expansion. The biggest data-integrity risk is mis-classifying funding on legacy offers — resolve that with Finance before funding-aware deduction goes live.