COMMISSION MODULE

TO-BE Enterprise Architecture Review

Chief Enterprise ERP Architect — Findings & Roadmap

Implementation strategy input for the next development phase

| Field | Detail |
| --- | --- |
| Reviewer role | Chief Enterprise ERP Architect (advisory) |
| System | Future Link ERP — Commission Module |
| AS-IS baseline | Commission Module Technical Inventory & Implementation Baseline (30 Jun 2026) |
| Review type | Architecture review only — no code, no redesign of working components |
| Guiding principle | REUSE → EXTEND → CREATE |
| Review date | 30 June 2026 |

Scope discipline: This document is the TO-BE review. It does not rewrite or summarize the inventory. Every finding is tagged Existing / Partial / Missing / Recommendation and is grounded in evidence already recorded in the AS-IS baseline. No implementation detail is invented.

Contents

1.  Executive Assessment

2.  Missing Enterprise Business Scenarios

3.  Business Rule Gap Analysis

4.  Database Gap Analysis

5.  Financial Architecture Review

6.  Workflow Review

7.  Integration Review

8.  Security Review

9.  Reporting Review

10.  Technical Debt Review (Prioritized)

11.  Scalability Review

12.  Future ERP Roadmap

13.  Implementation Priority Matrix

14.  Final Enterprise Verdict

Legend used throughout — Existing (green) · Partial (amber) · Missing (red) · Recommendation (blue).

# 1. Executive Assessment

The Commission Module is a well-built vertical slice of a commission engine: it models the institution partner-commission lifecycle cleanly, enforces immutability where it matters (snapshots, posted receipts), and routes all writes through SECURITY DEFINER RPCs. Judged as a feature it is strong. Judged as an enterprise ERP financial module, it is early — it lacks the accounting spine, approval fabric, audit trail, and multi-entity scaffolding that ERP-grade commission engines require. The scores below reflect that dual reality.

| Architecture |  | 74/100 |
| --- | --- | --- |
| Database Design |  | 72/100 |
| Scalability |  | 58/100 |
| Maintainability |  | 66/100 |
| Business Coverage |  | 55/100 |
| ERP Readiness |  | 48/100 |
| Financial Controls |  | 42/100 |
| Security |  | 52/100 |
| Auditability |  | 45/100 |
| Extensibility |  | 70/100 |

Weighted overall ERP-readiness: ~58/100 — solid module, not yet an enterprise engine.

## 1.1 Score rationale

| Dimension | Score | Why |
| --- | --- | --- |
| Architecture | 74 | Clean RPC-centric write path, pure calculation libraries mirrored by SQL, immutability triggers. Loses points for no service/API tier, no eventing, and a ~1200-line ClaimsPanel monolith. |
| Database Design | 72 | Coherent 3-axis lifecycle model, snapshots, allocation tables, sensible indexes. Loses points for no audit/history tables, no approval/workflow tables, permissive early RLS, and Phase 2B tables missing from generated types. |
| Scalability | 58 | Supabase/Postgres scales, but no background jobs, no materialized views, synchronous operator-driven recalculation, and single-currency consolidation (INR view) cap throughput and multi-entity growth. |
| Maintainability | 66 | Strong test seeds on core logic and clear file structure, but duplicated eligibility logic (TS + SQL + dormant bridge), a monolithic ClaimsPanel, and doc drift raise change cost. |
| Business Coverage | 55 | Institution + aggregator commissions are real; referral, agent, branch, franchise, counselor, team, split, and multi-level commissions are absent (see §2). |
| ERP Readiness | 48 | No GL posting, no period close, no approvals, no revenue recognition, no credit/debit notes. These are table-stakes for an ERP financial module and are all Missing. |
| Financial Controls | 42 | accounting_journal_id exists but is never populated; no maker-checker approvals; no reconciliation to a ledger; clawback columns without logic. Controls are the weakest dimension. |
| Security | 52 | RBAC roles and confidential RLS exist, but early tables carry auth_all USING(true) policies, there are no soft deletes, no field-level audit, and no approval-level security. |
| Auditability | 45 | Snapshots and updated_at triggers give partial history, but there is no dedicated audit-log table, no who-changed-what trail on financial rows, and no immutable event log. |
| Extensibility | 70 | Good seams: rule scoping, partnership routes, billing profiles, aggregator scope, reserved clawback/journal columns, AI extraction. Extending is feasible; the seams are real. |

Headline: The module is a strong Phase-1–2B feature that has not yet crossed into ERP territory. The gap is concentrated in three areas — accounting/financial controls, approvals & auditability, and multi-entity scalability. Everything in this review orbits those three.

# 2. Missing Enterprise Business Scenarios

Commission types an international education company typically needs, mapped against the AS-IS baseline. Status reflects only what the inventory evidences.

| Scenario | Status | Recommendation |
| --- | --- | --- |
| Institution commissions | Existing | Keep as the reference implementation for all other channels. |
| Aggregator commissions | Existing | Regenerate types; harden as the template for parent-child orgs. |
| Bonus commissions | Partial | Modeled as rule_type=bonus; extend rules before building a separate engine. |
| Incentive campaigns | Partial | Adjacent staff-incentives module exists; define partner-facing campaign entity. |
| Seasonal promotions | Partial | scope_promotion exists on rules; add time-boxed promotion master. |
| Clawbacks | Partial | clawback_amount/status columns exist; clawback logic is Missing — build the engine. |
| Retroactive adjustments | Missing | Create adjustment entity + re-snapshot path; today snapshots are immutable with no correction flow. |
| Referral commissions | Missing | New domain — referral source, payout, and payee tables (PH subtitle text only). |
| Agent commissions | Missing | No agent tables/routes; extend partnership-route model to agent payees. |
| Branch commissions | Missing | Needs org-unit dimension on students/claims; not modeled. |
| Franchise commissions | Missing | Needs legal-entity + revenue-share model; not modeled. |
| Counselor commissions | Missing | client_id link exists; counselor payee + rule scope is Missing. |
| Team commissions | Missing | Staff incentives are separate; partner-side team payout not modeled. |
| Marketing partner commissions | Missing | No marketing-partner payee entity. |
| Split commissions | Missing | Single payee per student row; needs allocation-split across payees. |
| Shared commissions | Missing | Same as split; requires many-payees-per-earning model. |
| Multi-level commissions | Missing | No hierarchy/override model; needs payee tree + override rates. |
| Parent-child org commissions | Missing | Aggregator is a first step; generalize to org hierarchy. |

Architectural read: the single-payee, single-earning student row is the central constraint. Split, shared, multi-level, and most channel scenarios all require the same underlying change — a payee dimension and a commission-earning → payee-allocation model. Solve that once and the majority of missing scenarios become configuration, not new subsystems. This is the highest-leverage EXTEND in the review.

# 3. Business Rule Gap Analysis

Reviewing the business rules documented in the inventory (rule resolution, calculation, eligibility, claim readiness, transfer, receipt state machine, currency) against enterprise expectations.

| Gap area | Status | Finding & recommendation |
| --- | --- | --- |
| Missing validation | Partial | Rule conflict detection exists (detectRuleConflicts); missing cross-entity validation (agreement date vs claim period, currency consistency, duplicate-payee guards). |
| Missing workflows | Missing | No claim-approval, invoice-approval, receipt-approval, or adjustment workflows — operator actions commit directly. |
| Missing approval processes | Missing | No maker-checker anywhere. Financial actions (post receipt, generate invoice, write-off) need multi-eyes approval in an ERP. |
| Missing automation | Missing | No background jobs, no auto-recalc on data change, no auto student-row creation (CRM bridge dormant, BRIDGE_ENABLED=false). |
| Missing exception handling | Partial | Hold/transfer cover some exceptions; missing disputed-claim, partial-eligibility, and FX-exception queues beyond the receipt FX review. |
| Missing reconciliation | Partial | Batch reconciliation view exists (2B); missing invoice-to-receipt-to-GL three-way reconciliation and period reconciliation. |
| Missing accounting integration | Missing | accounting_journal_id is never populated (UAT 2A-18, 2B-14). No journal, no ledger posting. |
| Missing audit logging | Missing | Snapshots + updated_at give partial trails; no dedicated audit log capturing actor, before/after, reason on financial mutations. |
| Missing compliance controls | Missing | No tax/GST computation, no segregation-of-duties enforcement, no retention/immutability policy beyond snapshots and posted receipts. |

# 4. Database Gap Analysis

No redesign proposed. The existing schema is coherent. The items below are additive entities an enterprise commission engine would require, each with the enterprise reason it exists.

| Missing element | Why an ERP needs it |
| --- | --- |
| Payee / earning-allocation tables | Enables split, shared, multi-level, agent, counselor, and branch commissions without duplicating the student row model (see §2). |
| Accounting journal + journal-line tables | The GL spine. accounting_journal_id already reserves the FK; the target tables do not exist. Required for ledger posting and revenue recognition. |
| Adjustment / credit-note / debit-note tables | Correct posted financials without violating snapshot/receipt immutability. Documented out-of-scope today. |
| Audit-log table (append-only) | Actor, timestamp, before/after, reason on every financial mutation. Non-negotiable for SOX-style auditability. |
| History / version tables | Point-in-time reconstruction of commissions, rules, and agreements beyond agreement_versions and snapshots. |
| Approval / approval-step tables | Persist maker-checker state for claims, invoices, receipts, write-offs, and adjustments. |
| Workflow / workflow-state tables | Model states and transitions declaratively instead of encoding them in component logic. |
| Notification / notification-log tables | Drive and record renewal, overdue-claim, dispute, and approval-pending alerts (no commission-specific notifications today). |
| Configuration / feature-flag tables | Externalize thresholds, rounding, FX fallbacks (currently hardcoded, e.g. CAD=61.7), and channel toggles. |
| Reporting / aggregate tables (or materialized views) | Precomputed aging, pipeline, settlement, and profitability marts — no materialized views exist today. |
| Tax / GST configuration tables | Jurisdictional tax rules for invoices and receipts across countries and entities. |
| Org-unit / legal-entity dimension tables | Multi-company, multi-brand, multi-branch scoping across all commission rows. |
| FX-rate history table | Auditable, effective-dated exchange rates rather than a single rate_to_inr with a hardcoded fallback. |
| Dispute / exception-queue tables | First-class disputed claims and exceptions beyond hold reasons and the 2B batch dispute. |

Note on immutability: Snapshots and posted receipts are correctly immutable. That is a strength to preserve — but it makes adjustment, credit-note, and reversal tables mandatory, because corrections must be additive posting events, never edits. The missing tables above are the counterpart to the immutability the module already enforces.

# 5. Financial Architecture Review

The module has a strong front-of-house (claims, invoices, receipts, allocations) but no back-of-house (ledger, period, recognition). This is the single largest enterprise gap.

| Financial process | Status | Finding |
| --- | --- | --- |
| Receipts | Existing | Full lifecycle draft→ready→posted→void; immutable when posted. |
| Invoices | Existing | Generated from claims with line items; auto-numbering is a placeholder (FLC-YYYY-AUTO-*). |
| Claims | Existing | Cycle-based submit; no approval gate. |
| Payment allocation | Existing | Receipt→invoice and receipt→student allocation tables and RPCs. |
| Partial payments | Existing | payment_status partially_paid; amount_outstanding maintained. |
| FX | Partial | exchange_rate + generated base_amount + receipt FX review; no effective-dated rate history. |
| Outstanding balances | Existing | Tracked per student/invoice; surfaced in Claims KPIs. |
| Overpayments | Missing | No overpayment/credit-on-account handling. |
| Write-offs | Partial | payment_status written_off exists; no controlled write-off workflow/approval. |
| Adjustments | Missing | No adjustment entity; immutable snapshots have no correction path. |
| Credit notes | Missing | Documented out of scope; required for invoice correction. |
| Debit notes | Missing | Not modeled. |
| Taxes / GST / VAT | Missing | Billing profile stores a GST number but no tax computation on invoices/receipts. |
| Accounting / ledger | Missing | No GL. accounting_journal_id reserved but never populated. |
| Journal posting | Missing | No journal creation on receipt post (UAT 2A-18, 2B-14). |
| Reconciliation | Partial | 2B batch reconciliation only; no GL/period reconciliation. |
| Period closing | Missing | No accounting period or close/lock mechanism. |
| Revenue recognition | Missing | No recognition schedule/deferral despite year-1-tuition commission timing. |

Sequenced fix: (1) accounting journal + lines, (2) journal posting on receipt post, (3) adjustments + credit/debit notes for immutable corrections, (4) tax computation, (5) period close & GL reconciliation, (6) revenue recognition. This ordering respects the existing immutability model and the reserved accounting_journal_id seam.

# 6. Workflow Review

Each workflow evaluated for missing states, approvals, automation, bottlenecks, and manual work. The dominant theme: workflows are correct but operator-driven and un-gated.

| Workflow | Missing / bottleneck |
| --- | --- |
| Eligibility | custom trigger unimplemented; no auto-evaluation on milestone change (manual recalc). |
| Student row creation | Fully manual/import; CRM/admission auto-create dormant — primary data-entry bottleneck. |
| Claim submission | No approval state between submitted and institution validation; no maker-checker. |
| Invoice generation | No approval gate; placeholder numbering; no dunning/reminder automation. |
| Receipt posting | Correct state machine, but no approval before posting a financial record. |
| Transfer | Good state coverage (5 outcomes); under_review has no assignee/queue. |
| Hold / release | Works; no auto-release on condition clearing; no escalation. |
| Aggregator reconciliation | Dispute states exist; resolution lacks approval + audit trail. |
| Write-off | Status exists; no controlled workflow, threshold, or approval. |
| Adjustment / correction | No workflow at all — blocked by immutability with no additive-correction path. |

Cross-cutting: the module has no declarative workflow/approval layer. Every enterprise workflow gap above is a symptom of the same missing capability — a workflow + approval engine (see §4 and the roadmap). Recommend introducing it once and routing claims, invoices, receipts, write-offs, and adjustments through it.

# 7. Integration Review

Integration surface assessed against the cross-module dependency map in the inventory.

| Integration | Status | Finding |
| --- | --- | --- |
| Institution | Existing | Host of tabs, routes, aggregators, documents. Solid. |
| Student / CRM | Partial | client_id FK + counselor status view; no auto-linking (UI “Coming soon”). |
| Lead | Missing | No direct link from lead to commission earning. |
| Admissions | Missing | Planned bridge only; application_submitted does not create student rows. |
| Documents | Existing | commission_sheet/agreement kinds feed AI extraction. |
| Accounting | Missing | Reserved FK only; no journal/ledger integration. |
| Performance Hub | Partial | Read-only INR overlay; no bidirectional sync. |
| Notifications | Missing | No commission-specific notifications. |
| Email | Missing | No invoice/claim/dispute email dispatch from the module. |
| WhatsApp | Missing | No channel integration. |
| Automation | Missing | No jobs/queues/event listeners (bridge dormant). |
| AI | Existing | upi-extract-commission-sheet, upi-analyze-agreement edge functions. |
| Reporting | Partial | KPI strips only; no dedicated reporting integration (see §9). |

Priority integrations: (1) Accounting (financial correctness), (2) CRM/Admissions auto-creation (removes the manual bottleneck by activating the already-designed but dormant bridge), (3) Notifications/Email (approval and dunning workflows depend on it).

# 8. Security Review

| Control | Status | Finding & recommendation |
| --- | --- | --- |
| Permissions (RBAC) | Existing | isCommissionAdmin, isAccountingMember, useModulePermission gate routes/tabs. |
| RLS | Partial | Confidential tables use can_view_upi_confidential; early tables carry auth_all USING(true) — tighten to role/entity scope. |
| Role design | Partial | Admin/accounting roles exist; no approver, auditor, or read-only-finance roles for segregation of duties. |
| Approval security | Missing | No approval layer, therefore no approval-level authorization. |
| Financial security | Partial | Posted-receipt immutability trigger is strong; no maker-checker, no threshold controls on financial actions. |
| Audit trails | Missing | No dedicated audit log; partial history via snapshots/updated_at only. |
| Sensitive data | Partial | Confidential flag hides amounts from counselors; no field-level encryption/masking policy. |
| Deletion protection | Partial | Immutability triggers protect snapshots/posted receipts; other rows can be hard-deleted. |
| Soft deletes | Missing | No soft-delete pattern — required for financial recoverability and audit. |
| Versioning | Partial | Agreement versions + snapshots; no general versioning on rules/commissions. |
| Compliance | Missing | No SoD enforcement, retention policy, or regulatory tax/audit posture. |

Highest-risk item: The auth_all USING(true) policies on upi_commission_students, upi_commission_invoices, and upi_invoice_line_items give any authenticated user full read/write on financial rows. This is the top security remediation and should be treated as Critical (see §10).

# 9. Reporting Review

AS-IS: the module exposes KPI strips (Claims tab, Performance Hub) and read-only lists. There are no dedicated report or analytics screens (Reports route Not Found; no materialized views). The reports below are what an enterprise commission engine should provide.

| Report class | Reports (Missing unless noted) |
| --- | --- |
| Operational | Claim pipeline, pending claims, blocked/held students, overdue claims, recalculation exceptions. |
| Financial | Commission P&L, invoiced-vs-received, outstanding AR, write-offs, adjustments, journal register. |
| Executive | Commission earned/paid by period, margin trend, top institutions/partners, KPI dashboard with drill-down. |
| Institution | Per-institution statement, agreement compliance, claim cycle history. |
| Counselor | Counselor-attributed commissions (needs counselor payee model, §2). |
| Branch / Country | Commission by branch/country (needs org-unit + country dimensions). |
| Partner / Aggregator | Aggregator settlement statement, remittance reconciliation (partial KPIs exist in workbench). |
| Audit | Change log, approval history, immutability exceptions, actor activity. |
| Tax | GST/VAT summary by jurisdiction and period (needs tax engine). |
| Forecast | Expected commission pipeline by eligibility stage and intake. |
| Profitability | Net commission margin per institution/channel. |
| Aging | Outstanding commission AR aging buckets. |
| Outstanding | Live outstanding by institution/partner/period. |
| Commission pipeline | Funnel from calculated → eligible → claimed → invoiced → received. |
| Settlement | Aggregator/partner settlement and dispute status. |
| Cash flow | Expected vs actual commission inflows by period. |

Enabler: most of these require a reporting layer — materialized views or aggregate tables (§4) — plus the org-unit and payee dimensions. Recommend a reporting mart rather than querying transactional tables directly at enterprise volume.

# 10. Technical Debt Review (Prioritized)

The inventory's technical-debt register re-prioritized by enterprise risk. Priority reflects financial/security impact, not effort.

| Item | Priority | Why this priority |
| --- | --- | --- |
| auth_all USING(true) RLS on financial tables | CRITICAL | Any authenticated user can mutate commission/invoice rows. Direct financial + data-integrity risk. |
| No accounting journal / GL posting | CRITICAL | Financials cannot be trusted or reconciled without a ledger. Blocks ERP status. |
| No audit log on financial mutations | CRITICAL | No defensible trail of who changed what — fails audit/compliance. |
| No approval / maker-checker | HIGH | Financial actions commit unilaterally; SoD is impossible. |
| Clawback columns without logic | HIGH | Reserved fields imply capability that does not exist; revenue-recovery gap. |
| Phase 2B tables missing from types (as any) | HIGH | Type-unsafe access to financial tables risks silent errors. |
| Duplicate eligibility logic (TS + SQL + bridge) | HIGH | Divergence risk on a core business rule. |
| Manual student-row creation (bridge dormant) | HIGH | Scale bottleneck and data-quality risk at volume. |
| ClaimsPanel monolith (~1200 lines) | MEDIUM | Maintainability drag; CONSOLIDATE without behavior change. |
| Invoice auto-numbering placeholder | MEDIUM | Enterprise invoices need guaranteed, gapless numbering. |
| No soft deletes | MEDIUM | Financial recoverability and audit expectation. |
| No commission-specific notifications | MEDIUM | Blocks approval + dunning workflows. |
| Global dashboard has no drill-down | MEDIUM | UX gap; not financial risk. |
| No E2E tests for workflows | MEDIUM | Regression risk as the module grows. |
| AI help doc / doc drift | LOW | Documentation hygiene. |
| Aggregator statement “placeholder upload” label | LOW | Cosmetic. |

# 11. Scalability Review

Can the current architecture support enterprise scale? Postgres/Supabase provides the raw capacity; the constraints are architectural, not infrastructural.

| Dimension | Supported? | Reasoning |
| --- | --- | --- |
| 10,000 students | Yes, with care | Indexed student table handles volume; synchronous recalc and list screens need pagination/reporting mart. |
| 100 institutions | Yes | Institution-scoped model handles this comfortably today. |
| 500 institutions | Conditional | Global dashboard/reporting will strain without materialized views/aggregate marts. |
| 10 countries | Partial | scope_country exists; per-country tax, eligibility, and reporting dimensions are Missing. |
| Multiple companies | No | No legal-entity/company dimension across commission rows. |
| Multiple currencies | Partial | Multi-currency columns + FX review exist; consolidation limited to a single INR view with hardcoded fallback. |
| Multiple business units | No | No org-unit/branch dimension. |
| Multiple brands | No | No brand dimension. |
| Multiple legal entities | No | Billing profiles are per-institution; no first-class legal-entity model driving GL and tax. |

Scalability verdict: Scales well within a single company / few countries. The blockers to true enterprise scale are the missing org-unit / legal-entity / company dimensions and the absence of a reporting mart — not database capacity. These are additive (EXTEND), not a rebuild.

# 12. Future ERP Roadmap

Phases 1–2B are delivered (AS-IS). The roadmap below sequences the enterprise work, ordered so each phase unblocks the next and respects REUSE → EXTEND → CREATE.

## Phase 3 — Financial Backbone & Controls

Objective: Make commission financials trustworthy and auditable. This is the ERP-readiness gate.

Features: Accounting journal + journal-line tables; journal posting on receipt post (populate the reserved accounting_journal_id); audit-log table; tighten auth_all RLS; adjustments + credit/debit notes for immutable corrections.

Dependencies: Reserved accounting_journal_id seam; existing receipt/posting RPCs; accounting module entity_id.

Risk: HIGH — touches money and immutability; must not break posted-receipt guarantees.

Estimated complexity: High

## Phase 4 — Approvals, Audit & Automation

Objective: Add the workflow fabric and remove the manual bottleneck.

Features: Declarative workflow + approval tables; maker-checker on claims/invoices/receipts/write-offs; activate the dormant CRM/admission bridge for auto student-row creation; notification + email dispatch; soft deletes.

Dependencies: Phase 3 audit log; existing clientIntegrationBridge design; notification infrastructure.

Risk: MEDIUM — mostly additive; bridge activation needs careful eligibility-logic de-duplication.

Estimated complexity: Medium–High

## Phase 5 — Multi-Entity & Multi-Channel

Objective: Unlock enterprise scale and the missing commission scenarios.

Features: Payee + earning-allocation model (splits, shared, multi-level, agent, counselor, branch); org-unit / legal-entity / company / brand dimensions; per-country tax/GST engine; effective-dated FX history; clawback engine.

Dependencies: Phase 3 GL (payees post to accounts); Phase 4 approvals (channel payouts need approval).

Risk: HIGH — broad schema surface; the payee model is central and must generalize cleanly.

Estimated complexity: High

## Phase 6 — Reporting, Recognition & Close

Objective: Enterprise finance operations and analytics.

Features: Reporting mart (materialized views / aggregate tables); the §9 report suite; revenue recognition schedules; accounting period close & lock; three-way (invoice–receipt–GL) and period reconciliation; forecast/pipeline analytics.

Dependencies: Phases 3–5 (needs GL, dimensions, payees to report on).

Risk: MEDIUM — read-heavy and additive; main risk is reporting drift if source models are still changing.

Estimated complexity: Medium

# 13. Implementation Priority Matrix

Every missing/partial feature classified by enterprise necessity. MoSCoW, weighted toward financial correctness and controls.

## 13.1 Must Have

- Accounting journal + GL posting on receipt post (populate accounting_journal_id).

- Audit-log table on all financial mutations.

- Tighten auth_all RLS on financial tables (security-critical).

- Approval / maker-checker on financial actions.

- Adjustments + credit/debit notes (immutable-safe corrections).

- Tax / GST computation on invoices and receipts.

## 13.2 Should Have

- Payee + earning-allocation model (splits, shared, multi-level, agent, counselor).

- Activate CRM/admission bridge for auto student-row creation.

- Org-unit / legal-entity / company dimensions (multi-entity).

- Notification + email dispatch; soft deletes.

- Clawback engine (columns already reserved).

- Reporting mart + core report suite (aging, outstanding, pipeline, settlement).

## 13.3 Nice to Have

- Global dashboard drill-down and filters.

- ClaimsPanel decomposition (CONSOLIDATE).

- Regenerate Phase 2B Supabase types (remove as any).

- WhatsApp channel integration.

- Executive analytics / profitability dashboards.

## 13.4 Future

- Franchise / brand revenue-share commissions.

- Revenue recognition schedules and period close.

- Forecast engine and cash-flow projection.

- Full bidirectional Performance Hub sync.

# 14. Final Enterprise Verdict

## Can this become an enterprise-grade commission engine?

Yes — by extension, not replacement. The core — rule engine, lifecycle RPCs, snapshot/receipt immutability, allocation model, and institution workspace — is a sound foundation that already exhibits enterprise instincts (immutability, RPC-mediated writes, confidential RLS, reserved seams for journal and clawback). The missing 40-odd points of ERP-readiness are concentrated in additive layers: accounting, approvals/audit, multi-entity dimensions, and reporting. None require rebuilding what works.

## Biggest strengths

- Immutable snapshots and posted receipts — correct financial instinct.

- RPC-centric write path with a mirrored pure calculation library.

- Clean, scoped rule-resolution and eligibility model with tests.

- Real extension seams: partnership routes, billing profiles, aggregator scope, reserved accounting_journal_id and clawback columns, AI extraction.

## Biggest weaknesses

- No accounting/GL spine — financials cannot be posted, reconciled, or recognized.

- No approval, audit-log, or segregation-of-duties layer.

- Permissive auth_all RLS on financial tables (security-critical).

- Single-payee student row blocks split/shared/multi-level/channel commissions.

- No multi-company / legal-entity / org-unit dimensions for true enterprise scale.

## What must never be changed

- Snapshot and posted-receipt immutability (triggers) — the integrity backbone.

- The RPC-mediated write model (no direct table mutation for business writes).

- The mirrored TS/SQL calculation contract for the rule engine.

## What should definitely be reused

REUSE: commissionEngine + rule resolver, Phase 1 lifecycle RPCs, the receipt allocation model, billing-profile and partnership-route patterns, and the institution-tab workspace structure.

## What should be extended

EXTEND: commission rules (bonus/promotion → campaigns), the student row into a payee/earning-allocation model, aggregator scope into a general org hierarchy, currency handling into effective-dated FX + tax, and the reserved accounting_journal_id into live journal posting.

## What should be newly created

CREATE: the accounting journal/ledger, audit log, approval/workflow tables, adjustment/credit/debit notes, notification layer, org-unit/legal-entity dimensions, and the reporting mart with the §9 report suite.

One-line verdict: A strong commission feature with genuine enterprise bones. Deliver the financial backbone (Phase 3) and the approval/audit fabric (Phase 4) first — those two phases convert it from a good module into a defensible enterprise commission engine.